Due Date: Week 5, Sunday, October 11, by 23:59

These notes and structure can be used to create your Challenge Project Plan and Proposal, the individual sections of the report are suggested below:

1. Cover Page

- Project Name: Faust Studio (Landing Page and Marketing Automation for the Faust Studio Vocal Autotune Tool)

- Team Name: Paris

- Project Team Member Names: Finn, Valerie, Neda

- Organization Name: Faust Studio (https://www.fauststudio.net/).

2. Contents Page

- A well-structured table of contents with correct page numbers.

[TO FILL IN]  Insert once the document is final (in Word: References → Table of Contents). The section titles in this template are bold text, not Heading styles, so apply Heading 1/Heading 2 to them first or the table of contents will come out empty.

3. Project Details

- Brief Background: Provide a brief overview of the project, including the problem it solves and your motivation.

Faust Studio is a recording studio in Prague, Czechia. A separate project team is building a web-based vocal autotuning tool for the studio. Our team does not build the tool. We focus on how the product is positioned, presented, and promoted to users, through a landing page and an AI agent or marketing automation.

The tool is free. The business case is to direct potential clients to it and then convert its users into paying customers by upselling Faust Studio’s music courses, studio time, and other products. The tool requires an email signup, and those emails are collected in a central location so we can contact users later to promote these products.

[INFERRED]  Problem: free browser autotune is a commodity. At least five tools offer it with no signup, and every free tool ends at a download or funnels users to a plugin or subscription. No competitor found leads users to a real recording studio with engineers and courses (MARKET-RESEARCH.md §1, §4). This project tests whether a free tool can work as a lead source for a studio.

[TO FILL IN]  Your team’s own motivation for choosing this project.

- Objective: Concisely describe the problem the project solves using AI/tech.

Direct potential clients to the free autotune tool and convert its users into paying Faust Studio customers through upsells of music courses, studio time, and other Faust Studio products. Deliverables: a competitive review, a product landing page, a marketing strategy, an AI agent or automation that implements one of the strategy’s ideas, and QA/UX testing with documentation and recommendations.

[INFERRED]  The AI/automation part will most likely act on the central list of signup emails, since that is the main channel for upselling. Which marketing idea it implements has not been chosen yet.

- Industry Focus: Specify the industry (e.g., healthcare, finance, education) and explain the market need.

Audio technology / digital product marketing (music production and recording services).

Market need (from MARKET-RESEARCH.md §5):

  - Professional pitch correction is expensive or complex: AutoTune Unlimited costs $30/month or $300/year, and Melodyne is desktop software.

  - Platform tools (BandLab, Soundtrap, Soundation) require an account and learning a DAW before you hear any result.

  - Free browser tools are anonymous utilities that leave the user with a WAV file and no next step.

  - [INFERRED]  No tool checked offers a Czech interface, so a Czech + English tool from a Prague studio has open ground locally. The research marks this as inferred; keyword volumes were not researched.

- Value Proposition: Articulate how your solution is unique, stands out from competitors.

From MARKET-RESEARCH.md §5 (a draft, not yet agreed with Faust Studio): a free in-browser vocal tuner, backed by a Prague studio that has been recording since 1991, with a clear next step to Faust engineers, courses, and studio time.

  - A real studio behind the tool. Competitors funnel users to plugins, subscriptions, or anonymous referral networks. Faust can offer a named room and engineer at a published price.

  - Local. Czech + English, in a market no competitor localises for. [INFERRED]  Depends on the open decision about languages.

  - Credibility. Active since 1991, with Czech and international artist references. Using artist names needs Faust Studio’s permission.

  - Price ladder. Free tool → 3-hour Green Studio session with an engineer at 2,100 CZK (~€90).

Draft positioning statement: “For independent singers and rappers who record at home, Faust Autotune is the free browser vocal tuner from Faust Studio Prague, the recording studio behind 35 years of Czech and international records. Unlike anonymous online tuners, it comes with a real next step: an engineer, a course, or a session in the room.”

4. Product Development Plan

- Technology Stack: List the AI models, programming languages, cloud services, and APIs you will use.

  - Current development platform (before release to a domain): GitHub Pages.

  - [INFERRED]  Production hosting: Vercel (README.md says the repo will be linked to Vercel). Framework: likely Next.js, since the repo’s .gitignore is the Next.js template, but this is not confirmed. GitHub Pages only serves static files, so a Next.js site would need static export while it is hosted there.

  - [INFERRED]  Languages: HTML, CSS, and JavaScript/TypeScript.

  - Signup and email collection happen in the autotune tool (built by the separate team); emails go to a central location. [TO FILL IN]  Where the emails are stored (database, CRM, or email service) and which service sends the marketing emails.

  - [TO FILL IN]  AI agent / automation: the AI model(s), APIs, and automation platform. This depends on which marketing idea is chosen.

  - [TO FILL IN]  How the landing page links to the separately hosted autotune tool (URL or subdomain), and which analytics tool measures landing page → signup → upsell conversion.

- MVP Features: Define the core features you will develop in Phase 1.

[INFERRED]  Proposed Phase 1 scope, based on the deliverables in PROJ-DESC.md and the recommendations in MARKET-RESEARCH.md §5:

  - Competitive review: drafted in MARKET-RESEARCH.md (11 browser tools + 3 desktop/mobile benchmarks, checked 6 Oct 2026).

  - Landing page v1: headline and value proposition; a call to action linking to the tool; an honest description of the email signup; next-step upsell hooks (e.g. “Book 3 hours with an engineer – 2,100 CZK”, Faust courses); supported browsers and devices; responsive layout; Czech + English if agreed.

  - Marketing strategy v1: target users, positioning, channels, and the email funnel from signup to upsell.

  - Automation concept: one marketing idea selected from the strategy and prototyped against a test email list.

  - Promises to avoid on the landing page unless the tool team confirms them: live/real-time correction, Safari/iOS support, and “processed in your browser”.

- Logistics and Communication Plan:

  - Meeting Frequency:

    - Company: How often and when will you meet with the company?

[TO FILL IN]

    - Team: How often and when will your team meet alone and/or with your Project Coordinator?

[TO FILL IN]

  - Communication Channels:

    - Company: Which channels will you use to communicate with the company (e.g., email, video calls, project management tools)?

[TO FILL IN]

    - Team: Which channels will your team use (e.g., group chats, shared documents)?

A shared GitHub repository, used by both the Berlin and Paris teams, for code and planning documents (README.md, TODO.md, PROJ-DESC.md, MARKET-RESEARCH.md).

[TO FILL IN]  Chat, video call, and project management tools.

- Project Timeline & Milestones:

  - Weeks 3-4:  Phase 1: finalizing the project setup (Understanding the stakeholders, problem at hand, team, research)

[INFERRED]  (21 Sep – 4 Oct) Briefing with Faust Studio and project description written (PROJ-DESC.md); repo set up; competitive review started and drafted in MARKET-RESEARCH.md (dated 6 Oct, early Week 5).

  - Weeks 5-8: Phase 2: iterative development, getting feedback from the company

[INFERRED]  (5 Oct – 1 Nov) Lock the domain, colour scheme, and design philosophy (TODO.md); settle email storage and the link to the tool with the tool team; design and build landing page v1 on GitHub Pages; draft the marketing strategy; pick the automation idea; get Faust Studio’s feedback on copy and design.

  - Week 9: Update presentation and status update, getting feedback from IFSA and the company

[INFERRED]  (2–8 Nov) Demo the landing page MVP; present the marketing strategy and the automation concept.

  - Weeks 10-13: Phase 3: Rework based on feedback, prepare documentation

[INFERRED]  (9 Nov – 6 Dec) Rework from feedback; build the automation; QA/UX testing of the landing page and signup funnel; Czech localisation if agreed; move to the production domain/Vercel; write documentation.

  - Weeks 14-15: Phase 4: Final delivery, Preparation for final presentation, hand over the code and documentation to the company and IFSA

[INFERRED]  (7–20 Dec) Final delivery; hand over code, documentation, and recommendations for future work to Faust Studio and IFSA; final presentation.

  - Timeline: A visual representation of the project timeline (Gantt chart)

[INFERRED]  Draft Gantt chart, AI-generated from the phases above; check it against your real plan. Dates assume Week 5 ends Sunday 11 October and no breaks. Blue = work, orange = presentation/delivery.

| Task | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 | W15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project setup, stakeholder research |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Competitive review |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design decisions (domain, colours, style) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Landing page design + build (v1) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Marketing strategy |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Automation: pick idea + design |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Update presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rework from feedback |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Automation build |  |  |  |  |  |  |  |  |  |  |  |  |  |
| QA / UX testing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Documentation + recommendations |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final delivery + presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |

  - Milestones: Define key milestones, such as MVP completion, beta testing, and customer traction goals.

[INFERRED]  Proposed milestones:

  - M1 (Week 5, 11 Oct): project plan and proposal submitted; competitive review complete.

  - M2 (Week 6): design decisions locked (domain, colour scheme, design philosophy); email storage and tool link agreed.

  - M3 (Week 8): landing page MVP live on GitHub Pages and linking to the tool.

  - M4 (Week 9): update presentation; marketing strategy v1 presented.

  - M5 (Week 12): automation working end to end on a test list.

  - M6 (Week 13): QA/UX testing complete; landing page on the production domain.

  - M7 (Week 15): final handover and presentation.

[TO FILL IN]  Customer traction goals (e.g. landing page visitors, tool signups, upsell conversions), agreed with Faust Studio. Traction also depends on the tool’s launch date, which the other team owns.

- Scalability Plan: Describe how your product should be extended after handover to the company, what extra features are needed, and what the potential issues ahead are.

[INFERRED]  Based on gaps identified in MARKET-RESEARCH.md §4–6:

  - Extensions: full Czech + English localisation of the page and emails; course and upsell pages on fauststudio.net (the Courses page currently lists no course names, prices, or dates); a longer email sequence (welcome, recording tips, course offer, studio booking offer) segmented by tool usage; Czech and English SEO content; analytics and A/B testing across the funnel.

  - Potential issues: dependence on the tool team’s roadmap; GDPR consent and list hygiene as the list grows; integration with the client site, which runs on Wix; the domain choice (subdomain of fauststudio.net vs. a separate domain) affects SEO and tracking.

[TO FILL IN]  Who at Faust Studio will maintain the site and automation after handover.

5. Team Collaboration Log

- Team project preference and team role justification:

  - Provide a brief background and expertise for each key team member.

[TO FILL IN]

  - Write an initial job description for each tech role (PM, FE dev, BE dev, QA) within the project.

[INFERRED]  Drafts tailored to this project:

  - PM: owns scope, requirements, and acceptance criteria; main contact with Faust Studio and the autotune tool team; runs sprint planning; tracks open decisions (domain, colour scheme, design philosophy, email storage, tool link).

  - FE dev: builds the landing page (responsive, accessible, fast) from the agreed design; implements calls to action to the tool, analytics, and localisation; handles deployment from GitHub Pages to the production host.

  - BE dev: builds the AI agent/marketing automation: connects to the central email store, sends campaigns through an email service, handles consent and unsubscribes, and integrates any AI APIs.

  - QA: writes the test plan for the landing page and funnel (cross-browser incl. Safari/iOS, mobile, tool links, signup flow); runs UX tests with target users and accessibility checks; documents findings and recommendations, which are a project deliverable.

  - A designer role is also needed for visual and UX decisions, since the colour scheme and design philosophy are still open.

  - Identify any critical skills or team members that are currently missing, given the technological stack you identified in the product development plan

[INFERRED]  Likely gaps, given the stack above: email marketing/automation platforms; LLM/AI agent integration; GDPR and Czech commercial email rules; Czech-language copywriting (if Czech is chosen); visual/UX design; SEO. [TO FILL IN]  Confirm against your team’s actual skills.

  - Outline a plan to cover these gaps (through your tech mentors, professors, online learning, etc.).

[INFERRED]  Tech mentors for the automation architecture; professors/IFSA for GDPR and legal guidance; Faust Studio for reviewing Czech copy and checking audio claims; vendor documentation and online courses for the chosen email service and AI API. [TO FILL IN]  Names and specifics.

- Screenshot/s of Project management overview:

[TO FILL IN]  Insert screenshot(s) of your project management board.

  - Describe how your team has incorporated the Agile Approach so far (if at all).

[TO FILL IN]  Sprints, stand-ups, retrospectives, etc. [INFERRED]  Evidence so far: a shared GitHub repo and a TODO.md backlog of open decisions. The phase plan above is iterative, with company feedback each phase.

- Meeting Action items, Role Changes, and Task Distribution

Open action items from TODO.md: lock down a domain; choose a colour scheme; decide on a design philosophy for the website.

Also open (from CLAUDE.md): where the collected signup emails are stored; how the site links to the separately hosted tool.

[TO FILL IN]  Meeting log, role changes, and task distribution.

- Challenges encountered

[INFERRED]  Challenges visible from the repo files:

  - Dependence on a separate team for the tool: when the email is required, whether audio is processed locally or on a server, live correction, and the launch date are all outside our control (MARKET-RESEARCH.md §6).

  - Two teams (Berlin and Paris) share one repository and need to coordinate.

  - Unresolved decisions (email storage, tool link) block the automation and signup work.

  - The client site (Wix) has no visible email capture, and its Courses page lists no course details, so the upsell has nowhere to send people yet (MARKET-RESEARCH.md §1).

[TO FILL IN]  Team-internal challenges.

  - Attach a thoroughly filled out Team Diagnostic Worksheet

[TO FILL IN]  Attach the completed Team Diagnostic Worksheet.

- Next steps/improvements based on mentor feedback:

  - Describe how you plan to progress in the next 4 week to successfully create an MVP for the Update Presentation in Week 9

[TO FILL IN]  Mentor feedback received and how you will act on it.

[INFERRED]  Draft plan for Weeks 5–8:

  - Week 5: submit this proposal; agree open decisions with Faust Studio and the tool team.

  - Week 6: lock the design direction; wireframes and landing page copy.

  - Week 7: build the landing page on GitHub Pages with a call to action to the tool (or a placeholder); draft the marketing strategy; pick the automation idea.

  - Week 8: internal QA, Faust Studio feedback, and preparation of the Week 9 update presentation.

6. Risks & Challenges:

- Technical Risks: Address potential issues like AI model accuracy and data availability.

[INFERRED]  Mostly drawn from MARKET-RESEARCH.md §6:

  - The tool’s features, timeline, and URL are owned by another team; the landing page could promise things the tool does not ship (real-time correction, Safari/iOS support, local processing).

  - Email storage and the link to the tool are undecided, which blocks the automation.

  - Hosting moves from GitHub Pages to Vercel, and the framework is not confirmed.

  - If the automation uses an LLM to write marketing content, it may produce wrong prices or features, or an off-brand tone.

  - Data availability: before the tool launches, the email list will be small or empty, so the automation is hard to test and measure.

- Market Risks: Consider challenges related to competition and user adoption.

From MARKET-RESEARCH.md §1, §6:

  - Free browser autotune is a commodity; “free online autotune” alone will not stand out.

  - Requiring an email before first use puts the tool behind no-signup competitors and may lower adoption.

  - Upsell destinations are not ready: the Courses page lists no course details, and the rates page shows two prices for the 3-hour Green package (2,100 and 1,950 CZK).

  - [INFERRED]  The jump from a free tool to a ~€90 session is large, so conversion may be low without steps in between (e.g. a course or tips content).

- Regulatory Compliance: Discuss potential issues with data protection laws and ethical considerations.

From MARKET-RESEARCH.md §5–6 (legal confirmation still needed):

  - GDPR and Czech commercial email rules: consent for marketing emails must be separate from the signup needed to use the tool; we need consent text, a privacy policy owner, a double opt-in decision, and unsubscribe handling.

  - “Auto-Tune” is an Antares trademark; use “autotune effect”, “pitch correction”, or “vocal tuner” with care.

  - Artist names from Faust Studio’s references page need the client’s permission before use in marketing.

  - Say “processed in your browser” only if the tool team confirms it.

  - [INFERRED]  Ethics: disclose AI-generated marketing content where appropriate and avoid misleading claims.

- Mitigation Strategies: Outline clear steps to reduce or manage each identified risk.

[INFERRED]  Mitigations for the risks above:

  - Tool dependency: agree a feature list and launch date with the tool team; the landing page only claims confirmed features; use a placeholder link until the tool URL is ready.

  - Open decisions: list them in TODO.md with an owner and deadline; escalate to Faust Studio at the next meeting.

  - LLM content: human review before anything is sent; give the AI fixed facts (prices, products) instead of letting it generate them.

  - Small email list: test with a seeded test list; define metrics in advance so results can be measured after launch.

  - Commodity market: lead with the studio and the next step, not just “free autotune”; recommend that the tool team ask for the email at download rather than before first use.

  - Upsell readiness: ask Faust Studio for course details and one confirmed price before launch.

  - Regulatory: separate marketing-consent checkbox; double opt-in; privacy policy reviewed by a mentor or professor; neutral naming; written permission for artist names.

7. Concluding Remarks

[INFERRED]  Draft: Faust Studio is getting a free browser-based vocal autotune tool, built by a partner team. Our job is to make that tool an entry point into the studio: a landing page that positions it as “free autotune from a real Prague studio”, a marketing strategy, and an AI agent or automation that turns signups into course and studio customers. The competitive review shows that free tuners are common but none lead to a real studio, which is Faust’s opening. The main risks are our dependence on the tool team, open decisions about email storage and the tool link, and GDPR-compliant consent; the plan above addresses each before the Week 9 update.

[TO FILL IN]  Your own closing reflection.

AI‑Use (Level 3 – AI Collaboration)​

Collaboration with AI is encouraged—this means you can use tools like ChatGPT, Grok, or Gemini to help you draft, brainstorm, and refine your work. The key is that you are in control of the process.

What to Avoid:

- Don't submit AI-generated text as your own final work. It is a starting point, not the end product.

- Don't include AI-generated figures, charts, or data without clearly stating that they were created by an AI.

If you use AI, you must provide the following evidence to show your process:

- Original Prompts: Share the specific questions and instructions you gave the AI.

- AI Output: Submit the full chat history or the final version of the text the AI provided.

[TO FILL IN]  Parts of this draft were generated with Claude Code (Claude Opus 5.5) from PROJ-DESC.md, MARKET-RESEARCH.md, README.md, TODO.md, and CLAUDE.md, including the Gantt chart. Attach the prompt and output. Prompt used: “Based on the information in PROJ-DESC.md, I want you to fill out the Project Plan & Proposal Structure and Rubric-FA26.docx document (make a copy of it and edit the copy, not the original document). For all the sections where the project description markdown file is directly applicable, use the information from it. For any sections where you can make some slight inference or assumptions from the project description, do that but mark it as such. If there are any sections where you have no basis of info from PROJ-DESC.md or any other file in the repo, mark it and leave it for me to fill in later.” If MARKET-RESEARCH.md was produced with AI, attach those prompts and output too.

This helps us understand how you used the tool to enhance your learning and critical thinking and not just outsourcing it.

8. Assessment Rubric (10 points)

| Assessment Criteria | Assigned Points |
| --- | --- |
| - Cover Page/Table of Contents | 0.5 pt |
| - Project Details - Brief Background - Objective/Industry Focus - Value Proposition | 0.5 pt 0.5 pt 0.5 pt |
| - Product Development Plan: - Tech Stack/Features - Logistics/Communication Plan - Project Timeline/Milestones - Scalability Plan | 0.5 pt 0.5 pt 0.5 pt 0.5 pt |
| - Team Collaboration Log - Project Preference and team role justification (0.5 point each item) - Screenshot/s of Project management overview - Meeting Action items, Role Changes, and Task Distribution - Challenges encountered/Team Diagnostic Sheet - Next steps/improvements based on mentor feedback: | 2 pts 0.5 0.5 0.5 0.5 |
| - Risks & Challenges (0.5 pt each item) | 2 pts |
| - Concluding Remarks | 1 pt |
| Total | 10 points |