Due Date: Week 5, Sunday, October 11, by 23:59

These notes and structure can be used to create your Challenge Project Plan and Proposal, the individual sections of the report are suggested below:

1. Cover Page

- Project Name: [Partner Organization Name]

- Team Name

- Project Team Member Names

- Organisation Name

2. Contents Page

- A well-structured table of contents with correct page numbers.

3. Project Details

- Brief Background: Provide a brief overview of the project, including the problem it solves and your motivation.

- Objective: Concisely describe the problem the project solves using AI/tech.

- Industry Focus: Specify the industry (e.g., healthcare, finance, education) and explain the market need.

- Value Proposition: Articulate how your solution is unique, stands out from competitors.

4. Product Development Plan

- Technology Stack: List the AI models, programming languages, cloud services, and APIs you will use.

- MVP Features: Define the core features you will develop in Phase 1.

- Logistics and Communication Plan:

  - Meeting Frequency:

    - Company: How often and when will you meet with the company?

    - Team: How often and when will your team meet alone and/or with your Project Coordinator?

  - Communication Channels:

    - Company: Which channels will you use to communicate with the company (e.g., email, video calls, project management tools)?

    - Team: Which channels will your team use (e.g., group chats, shared documents)?

- Project Timeline & Milestones:

  - Weeks 3-4:  Phase 1: finalizing the project setup (Understanding the stakeholders, problem at hand, team, research)

  - Weeks 5-8: Phase 2: iterative development, getting feedback from the company

  - Week 9: Update presentation and status update, getting feedback from IFSA and the company

  - Weeks 10-13: Phase 3: Rework based on feedback, prepare documentation

  - Weeks 14-15: Phase 4: Final delivery, Preparation for final presentation, hand over the code and documentation to the company and IFSA

  - Timeline: A visual representation of the project timeline (Gantt chart)

  - Milestones: Define key milestones, such as MVP completion, beta testing, and customer traction goals.

- Scalability Plan: Describe how your product should be extended after handover to the company, what extra features are needed, and what the potential issues ahead are.

5. Team Collaboration Log

- Team project preference and team role justification:

  - Provide a brief background and expertise for each key team member.

  - Write an initial job description for each tech role (PM, FE dev, BE dev, QA) within the project.

  - Identify any critical skills or team members that are currently missing, given the technological stack you identified in the product development plan

  - Outline a plan to cover these gaps (through your tech mentors, professors, online learning, etc.).

- Screenshot/s of Project management overview:

  - Describe how your team has incorporated the Agile Approach so far (if at all).

- Meeting Action items, Role Changes, and Task Distribution

- Challenges encountered

  - Attach a thoroughly filled out Team Diagnostic Worksheet

- Next steps/improvements based on mentor feedback:

  - Describe how you plan to progress in the next 4 week to successfully create an MVP for the Update Presentation in Week 9

6. Risks & Challenges:

- Technical Risks: Address potential issues like AI model accuracy and data availability.

- Market Risks: Consider challenges related to competition and user adoption.

- Regulatory Compliance: Discuss potential issues with data protection laws and ethical considerations.

- Mitigation Strategies: Outline clear steps to reduce or manage each identified risk.

7. Concluding Remarks

AI‑Use (Level 3 – AI Collaboration)​

Collaboration with AI is encouraged—this means you can use tools like ChatGPT, Grok, or Gemini to help you draft, brainstorm, and refine your work. The key is that you are in control of the process.

What to Avoid:

- Don't submit AI-generated text as your own final work. It is a starting point, not the end product.

- Don't include AI-generated figures, charts, or data without clearly stating that they were created by an AI.

If you use AI, you must provide the following evidence to show your process:

- Original Prompts: Share the specific questions and instructions you gave the AI.

- AI Output: Submit the full chat history or the final version of the text the AI provided.

This helps us understand how you used the tool to enhance your learning and critical thinking and not just outsourcing it.

8. Assessment Rubric (10 points)

| Assessment Criteria | Assigned Points |
| --- | --- |
| - Cover Page/Table of Contents | 0.5 pt |
| - Project Details - Brief Background - Objective/Industry Focus - Value Proposition | 0.5 pt 0.5 pt 0.5 pt |
| - Product Development Plan: - Tech Stack/Features - Logistics/Communication Plan - Project Timeline/Milestones - Scalability Plan | 0.5 pt 0.5 pt 0.5 pt 0.5 pt |
| - Team Collaboration Log - Project Preference and team role justification (0.5 point each item) - Screenshot/s of Project management overview - Meeting Action items, Role Changes, and Task Distribution - Challenges encountered/Team Diagnostic Sheet - Next steps/improvements based on mentor feedback: | 2 pts 0.5 0.5 0.5 0.5 |
| - Risks & Challenges (0.5 pt each item) | 2 pts |
| - Concluding Remarks | 1 pt |
| Total | 10 points |